## Slide 1: Grocery Store Billing and Inventory Management System
Project Proposal by Group 2
Presented by:
Nikitha Dongari
Divya Katta
Shivani Rukmammolla
Lavanya Lahari Lolabhattu
Abhilash Pagadala

## Slide 2: Proposed Solution
Grocery Store Billing and Inventory Management System
  Real-time inventory updates
  Integrated billing system with multiple payment options
  Customer loyalty management
  Analytics and reporting for improved decision-making

## Slide 3: Background
Client Name: Pande Grocers, Sterling Heights
Location: 37196 Dequindre Rd, Sterling Heights, MI 48310Business Type: Retail Trade (Grocery Store)Objective: Automate inventory management and billing processes to increase store efficiency and customer satisfaction.

## Slide 4: Business Challenges
Inventory Management Issues:Lack of real-time stock tracking
Inefficient supplier coordination
Disconnected Billing SystemCustomer Experience Issues:No loyalty management or personalized promotions
Supply Chain Coordination Problems:No integration with suppliers for lead times

## Slide 5: Key Features
Real-Time Inventory ManagementStock alerts, automated restocking, and expiration management
Modern Billing SystemIntegrated POS, digital receipts, and multi-payment options
Customer Loyalty & PromotionsPersonalized promotions and rewards
Data Analytics & ReportingReal-time sales, revenue, and restocking insights

## Slide 6: Benefits
Operational Efficiency:Faster checkout and seamless inventory updates
Enhanced Customer Experience:Loyalty programs and personalized offers
Data Security:PCI DSS encryption, two-factor authentication
Sustainability:Expiration tracking and eco-friendly incentives

## Slide 7: Project Feasibility
Economic Feasibility:
  Total Cost for Year 1: $9888 (including development, hosting, training, and maintenance)
Technical Feasibility:
  Built with Python, Node.js, and MySQL, with React.js for UI and POS system
Schedule Feasibility:
  Duration: 12 weeks
  Phases: Requirements (3 weeks), Development (6 weeks), Testing (2 weeks), Training (1 week)
Operational Feasibility:
  Quick staff adoption, real-time integration

## Slide 8: Cost Breakdown
Software Development: $6500
Database Hosting: $588/year
Cloud Storage: $100/year
Installation & Training: $1200
Ongoing Maintenance: $1500/year

## Slide 9: Project Timeline
Requirements Gathering & Design: 3 weeks
Development & Integration: 6 weeks
Testing & Debugging: 2 weeks
Training & Implementation: 1 week

## Slide 10: Conclusion
Summary:
  The proposed system will modernize Pande Grocers, streamlining operations and enhancing customer engagement.
  The integrated system will resolve the current business challenges and offer long-term scalability.